### Phase 1: Backend Setup (PostgreSQL on AWS)

This initial phase focuses on establishing the foundational database that will support the entire application.

Task 1: Database Schema Design ✏️

Goal: Define the structure of your database tables based on the PRD.

To-Do: Design an author megatable with columns for:

- Id

- full name

- affiliation

- homepage link

- career length

DONE

Task 2: Schema Implementation & Initial Seeding 🌱

Goal: Create the tables in the live database and add sample data for testing.

To-Do: Upload/Fill database table with local csv data

### Phase 2: API Development (FastAPI)

With the database ready, the next step is to build the API endpoints that will allow the frontend to communicate with your data.

Task 3: Basic FastAPI Setup & DB Connection 🔗

Goal: Initialize the FastAPI project and connect it to the PostgreSQL database.

To-Do:

- Set up a new Python project environment.

- Install FastAPI, Uvicorn, and a PostgreSQL driver like psycopg2-binary.

- Create the main.py file, instantiate the FastAPI app, and configure the database connection settings (using environment variables for security is recommended).

- Create a simple /health endpoint that returns a "200 OK" to verify the server is running.

- Setup nginx proxy for fastapi if security group settings blocked connection

DONE

Task 4: Author Search Endpoint 🔍

Goal: Create an endpoint for the homepage's centered search bar.

To-Do:

- Define a Pydantic model for the author search result

- Create a /search/authors endpoint that accepts a query parameter.

- Implement the logic to query the author table for names that match the query string

- Return a list of matching authors.

Task 5: Leaderboard Data Endpoint 🏆

Goal: Create an endpoint to fetch data for the leaderboards.

To-Do:

- Define a Pydantic model for the leaderboard row data.

- Create a /leaderboard/{metric_name} endpoint.

- Implement logic to query the authors and metrics tables, ordering by the specified metric in descending order.

- Implement basic pagination (e.g., ?page=1&size=20).

Task 6: Author Profile Endpoint 👤

Goal: Create an endpoint to retrieve all data for a single author's profile page.

To-Do:

- Define Pydantic models for the full author profile, including publications.

- Create an /author/{author_id} endpoint.

- Implement logic to fetch the author's details and their calculated metrics

- Join data from the authors, metrics, and publications tables.

### Phase 3: Frontend Development

Now you'll build the user-facing part of the website using a modern, component-based approach.

Task 7: Vite Project Setup & Structure ⚡

Goal: Initialize the Vue.js project and set up the basic structure.

To-Do:

- Run npm create vite@latest and select the Vue template.

- Install vue-router for page navigation and set up basic routes for Home, Leaderboard, and Author Profile pages.

- Create a directory structure for your components (e.g., /components), views/pages (e.g., /views), and services/api calls (e.g., /services).

- Implement the main navigation bar as a persistent layout component.

Task 8: Homepage View & Search Component 🏠

Goal: Build the homepage view and a reusable search bar component.

To-Do:

- Create a HomeView.vue file.

- Develop a SearchBar.vue component. In its <script setup>, manage the input state and use fetch or axios to call your /search/authors API endpoint as the user types.

- Emit an event or use the router to navigate to the author's page upon selection.

- Style the component and the autocomplete dropdown list.

Task 9: Homepage Leaderboard & Spotlight Components ✨

Goal: Create components for the leaderboard previews and the author spotlight.

To-Do:

- Create a LeaderboardPreview.vue component that accepts a metric name as a prop. It will call the /leaderboard/{metric_name} endpoint to fetch and display the top 5 names.

- Create an AuthorSpotlight.vue component that fetches data for a random top author  and displays their card.

- Import and arrange these components within HomeView.vue.

Task 10: Leaderboard View & Data Table 📊

Goal: Build the full, interactive leaderboard page.

To-Do:

- Create a LeaderboardView.vue file.

- In the script, manage the state for the currently selected metric tab. When the tab changes, call the /leaderboard/{metric_name} API endpoint.

- Develop a LeaderboardTable.vue component that takes the list of authors as a prop and renders the table rows, including rank, name, affiliation, and key metrics.

- Implement filtering controls (e.g., by affiliation, career stage) that update the API call parameters.

Task 11: Author Profile View & Header Component 👤

Goal: Build the author profile page and its header section.

To-Do:

- Create an AuthorProfileView.vue file. Use vue-router to get the author_id from the URL.

- On component mount (onMounted), call your /author/{author_id} endpoint to fetch all necessary data.

- Create an AuthorHeader.vue component to display the profile picture, name, affiliation, and quick stats. Pass the fetched data to it as props.

- Include the AI-generated summary speech bubble.

Task 12: Author Profile Publication List Component 📚

Goal: Create the interactive publication history list.

To-Do:

- Develop a PublicationList.vue component that receives the list of publications as a prop from AuthorProfileView.vue.

- In its script, manage the sorting state (default by citations ). Implement functions to re-sort the list by year or venue.

- Create a PublicationItem.vue child component for each paper entry.

- Implement the "expand row" functionality within

- PublicationItem.vue to show the abstract and full author list.